# Autonomous Engineer Improvement Backlog v2

Repo: https://github.com/SriSuryaPoola/Autonomous-Engineer

Current Rating: 6.2/10

Date: April 02, 2026

Goal: Turn this promising prototype into a credible, adoptable open-source multi-agent engineering platform (target: 500–1000+ stars in 3–6 months).

### Phase 0: Immediate Polish & Credibility (Do these in 1–2 days)

IE-001 – Fix remaining typos and folder names

Priority: P0

Why: Typos like “Improvents docs” scream amateur and reduce trust.

Files/Folders affected: Improvents docs/ folder

Steps:

- Rename folder Improvents docs/ → improvements/ (lowercase, correct spelling).

- Update any internal references or README links pointing to it.

- Scan entire repo for other typos (e.g., “Autonomus” if still present anywhere, grammar in docs). Acceptance Criteria: No obvious spelling/typo issues visible on GitHub; folder renamed cleanly.

IE-002 – Clean up duplicate dependency management

Priority: P0

Why: Having both pyproject.toml and requirements.txt creates confusion about which is authoritative.

Files affected: pyproject.toml, requirements.txt, Dockerfile, docker-compose.yml, README.md

Steps:

- Make pyproject.toml the single source of truth (use uv or Poetry if not already).

- Deprecate or remove requirements.txt (or generate it automatically via uv export or equivalent).

- Update Dockerfile and docker-compose to use uv sync / pip install -e . from pyproject.toml.

- Update README install instructions to prefer the modern method. Acceptance Criteria:docker compose up --build succeeds using only pyproject.toml; no conflicting dependency files.

IE-003 – Add real proof (benchmarks + detailed test reports)

Priority: P1

Why: Claims of convergence on Flask, FastAPI, Django, Requests lack verifiable data → looks like hype.

Files/Folders affected: benchmarks/, docs/, README.md, new reports/ or demo_logs/

Steps:

- Populate benchmarks/ with JSON/CSV reports: success rate, iterations, coverage achieved, token cost, time per task for each tested repo.

- Add screenshots or logs from demo_run_1/ and TheAlgorithms_Test/.

- Create a new section in README: “Benchmark Results” with table + links to full logs.

- If tests on large repos like Django were partial, clearly document what succeeded vs. failed. Acceptance Criteria: README links to concrete, dated benchmark files; at least 3–5 tasks with measurable results.

### Phase 1: Usability & Setup (3–7 days)

IE-004 – Improve Docker experience (make it truly one-command)

Priority: P1

Why: Current Docker is recommended but local setup still requires two terminals + manual .env handling.

Files affected: docker-compose.yml, Dockerfile, .env.example, README.md

Steps:

- Add .env.example with all variables (ANTHROPIC_API_KEY, LLM_PROVIDER, OLLAMA_HOST, etc.).

- Update docker-compose.yml to mount .env and auto-start both backend + frontend in one container or via depends_on.

- Add healthchecks and clear log output for “Ready at http://localhost:3000”.

- Update README: single docker compose up --build should open the dashboard automatically. Acceptance Criteria: New user can run the project with only git clone + docker compose up; dashboard loads without extra steps.

IE-005 – Modernize the Frontend Dashboard

Priority: P1

Why: Serving static HTML/JS via python -m http.server feels outdated; real-time DAG visualization and logs need polish.

Files/Folders affected: ui/ folder, server/ (API endpoints)

Steps:

- Replace raw HTML/JS with Streamlit (fastest) or a lightweight React/Next.js + shadcn/ui setup.

- Ensure live updates for task progress, DAG graph (use Mermaid live or a JS library), agent logs, and quality metrics.

- Add dark mode and responsive design. Acceptance Criteria: Dashboard looks modern, supports real-time streaming, and works inside Docker.

IE-006 – Strengthen Ollama / Local LLM support

Priority: P1

Why: Most users prefer free/local options; current fallback is mentioned but under-documented.

Files affected: config/, core/, README.md

Steps:

- Add detailed Ollama setup guide in README (install, pull model, env vars).

- Implement robust fallback: try Ollama → Grok/OpenAI → Claude.

- Test and document performance difference (heuristic vs full LLM). Acceptance Criteria: Full task runnable with only Ollama (no API key needed) and documented clearly.

### Phase 2: Technical Depth & Safety (2–4 weeks)

IE-007 – Harden the Sandbox (move beyond subprocess)

Priority: P1 (Security)

Why: Subprocess sandbox is vulnerable to code execution escapes; mentioned as “on the roadmap” but critical for trust.

Files affected: core/, new sandbox/ folder

Steps:

- Implement Docker-based or gVisor-style isolation for test execution.

- Add resource limits (CPU/memory/timeouts), network restrictions, and cleanup.

- Update failure classification to handle container-level errors. Acceptance Criteria: Tests run in isolated container; malicious or runaway code cannot affect host.

IE-008 – Add CI/CD, Linting, and Proper Tests

Priority: P1

Why: No visible GitHub Actions; tests/ folder is minimal → code quality cannot be trusted.

Files affected: .github/workflows/, tests/, root

Steps:

- Create workflows for: lint (ruff), type check, pytest, Docker build test.

- Add pre-commit hooks.

- Write unit tests for core components (orchestrator, patch engine, quality scorer). Acceptance Criteria: All CI passes on push/PR; coverage ≥70% on framework code itself.

IE-009 – Refactor to use a mature orchestration framework (optional but high impact)

Priority: P2

Why: Custom orchestrator is innovative but risks fragility; LangGraph or similar would add persistence and reliability.

Files affected: orchestrator.py, core/, agents/

Steps:

- Evaluate integrating LangGraph for the DAG + state management while keeping custom convergence gates.

- Keep self-healing and coverage logic as differentiators. Acceptance Criteria: Core workflow still works; gains checkpointing/human-in-loop for free.

### Phase 3: Growth & Long-term (Ongoing)

IE-010 – Expand Documentation & Community

- Add full API reference, contribution guide updates, public roadmap (GitHub Projects).

- Record a 1–2 minute demo video showing a complete task.

IE-011 – Launch & Marketing

- Post on Reddit (r/LocalLLaMA, r/MachineLearning), Hacker News, X.

- Enable GitHub Discussions.