Autonomous Engineer Improvement Backlog

Project: SriSuryaPoola/Autonomous-Engineer

Version: 0.1 (8 commits as of Apr 2, 2026)

Status: Early prototype → Production-ready platform

Owner: SriSuryaPoola

Last updated: April 02, 2026

This backlog turns the current promising but rough prototype into a credible, adoptable open-source project that can realistically reach 1k+ stars and real users. Tasks are ordered by impact → effort.

Phase 0: Critical Credibility & Legal Fixes (Do these TODAY – 2–3 hours total)

IE-001 – Fix repo fundamentals (License + Metadata)

Priority: P0 (Blocker)

Why: No license = legally toxic. Zero metadata makes it look abandoned.

Files affected:

Root: Add new file LICENSE

README.md

.github/FUNDING.yml (new)

Implementation steps:

Create LICENSE file with exact MIT License text (copy from https://opensource.org/license/mit).

In README.md add badge [![License: MIT](https://img.shields.io/badge/License-MIT-yellow.svg)](https://opensource.org/licenses/MIT) at the top.

Create .github/FUNDING.yml with GitHub Sponsors link.

Acceptance criteria:

Repo shows “MIT” license badge on GitHub page.

No legal warnings when someone forks.

IE-002 – Rewrite README.md completely (remove hype, add proof)

Priority: P0

Why: Current README overclaims (“completely autonomously”, “production-level”) and will repel serious users. Missing screenshots, real install, limitations.

Files affected: README.md, HOW_TO_USE_STEP_BY_STEP.md, USAGE.md, architecture.md

Implementation steps:

Keep the hero line but change to: “An open-source multi-agent software engineering platform that writes, tests, and iterates code with mandatory coverage and self-healing.”

Add sections in this exact order:

Badges (Python, FastAPI, Claude, Docker – once added)

60-second GIF demo (record one)

One-command install (Docker first – see IE-005)

Limitations (current LLM constraints, small/medium projects only, token cost warning)

Architecture diagram (keep Mermaid but fix the broken graph)

Real benchmarks (add later)

Delete all Phase 1–7 hype; move to a new docs/evolution.md.

Acceptance criteria: README is <800 words, honest, has screenshots, and a new user can run it in <5 minutes.

Phase 1: Developer Experience & Setup (Make it painless – 2–4 days)

IE-003 – Modern Python packaging (replace requirements.txt)

Priority: P1

Why: requirements.txt is 2020-era. No pyproject.toml = no proper dependency management, no dev dependencies, no scripts.

Files affected:

Delete or deprecate requirements.txt

Add pyproject.toml (use uv or Poetry)

Add uv.lock or poetry.lock

Update all scripts that call pipImplementation steps:

Run uv init --name autonomous-engineer or poetry new .

Move all runtime deps to [project.dependencies], testing deps to [tool.uv.dev-dependencies] or equivalent.

Add console scripts: [project.scripts] cli = "cli:main" once cli.py exists.

Update README install to uv sync or poetry install.

Acceptance criteria:uv sync or poetry install installs everything; no manual pip commands needed.

IE-004 – One-command Docker setup (the #1 adoption killer)

Priority: P1

Why: Current setup requires 8 manual pip installs + gh CLI. No one will adopt it.

Files affected: New files: Dockerfile, docker-compose.yml, .dockerignore

Implementation steps:

Create multi-stage Dockerfile that installs Python 3.11, uv, copies code, runs uv sync --frozen.

Create docker-compose.yml with services: backend (FastAPI), frontend (ui/), sandbox (isolated).

Add make dev and make up targets in new Makefile.

Update README: “docker compose up --build” = done.

Acceptance criteria:docker compose up → http://localhost:3000 works with zero host setup.

IE-005 – Fix missing/inconsistent CLI (cli.py referenced but not in tree)

Priority: P1

Why: README tells users to run python cli.py but the file does not exist in the repo (or is hidden). Breaks trust instantly.

Files affected: Create cli.py in root or move to scripts/cli.py

Implementation steps:

Create cli.py using Typer or Click with exact commands from README (run --repo, run --workspace, projects list, status).

Make it call the FastAPI backend via HTTP or import directly.

Add to pyproject.toml as console script.

Acceptance criteria: All 5 example commands in README work exactly as written.

Phase 2: Code & Architecture Quality (2–3 weeks)

IE-006 – Refactor root-level clutter (flat structure)

Priority: P1

Why: Root has 15+ unrelated .py files (dispatch_.py, implementation__.py, math_lib.py, dummy.txt, etc.). Looks amateur.

Files affected: All root .py files except start_platform.py

Implementation steps:

Create folders: scripts/, examples/, tools/

Move: dispatch_.py → scripts/, implementation__.py → tools/, math_lib.py → examples/, dummy.txt → .gitignore or delete.

Update all imports and README paths.

Acceptance criteria: Root contains only: pyproject.toml, README.md, LICENSE, docker-compose.yml, Makefile, .gitignore + essential folders.

IE-007 – Add multi-LLM support (Claude is single point of failure)

Priority: P1

Why: 99% of potential users will not pay for Claude API or want vendor lock-in.

Files affected: core/, config/, agents/

Implementation steps:

Create config/llm_providers.py with abstract LLM class.

Support: Anthropic (current), OpenAI, Grok/xAI, Ollama (local), Gemini.

Add env vars: LLM_PROVIDER=ollama, OLLAMA_MODEL=llama3.2 etc.

Fallback chain: Ollama → Grok → Claude.

Acceptance criteria: Can run full task with LLM_PROVIDER=ollama and zero code changes.

IE-008 – Migrate orchestration to LangGraph (stop reinventing)

Priority: P2

Why: Your HiClaw + custom DAG is clever but fragile. LangGraph is the de-facto standard (24k+ stars) and gives you persistence, human-in-loop, streaming for free.

Files affected: core/, orchestrator.py, agents/

Implementation steps:

Install langgraph in pyproject.toml.

Refactor Manager → LangGraph State + nodes for each agent.

Keep your unique self-healing + coverage gates on top.

Acceptance criteria: Same functionality, but now uses LangGraph checkpointing and visual graph debugger.

Phase 3: Safety, Testing & Polish (Ongoing)

IE-009 – Hardened sandbox (Docker-in-Docker or gVisor)

Priority: P1 (Security)

Why: Current subprocess sandbox is dangerous for real use.

Implementation steps: Add sandbox/ folder with Docker-based executor + resource limits.

IE-010 – Add GitHub Actions CI + pre-commit

Priority: P1

Why: No CI = broken code can be merged.

Files affected: New .github/workflows/

IE-011 – Create proper benchmarks + success metrics folder

Priority: P2

Why: No proof = no credibility.

IE-012 – Modern UI (replace raw HTML/JS with Streamlit or Next.js + shadcn)

Priority: P2

IE-013 – Add CONTRIBUTING.md, issue templates, roadmap (GitHub Projects)

Quick Wins (Do these after Phase 0)

Delete dummy.txt, math_lib.py if unused.

Fix all broken Mermaid diagrams in README.

Add type hints + ruff linting.

Make sandbox respect .venv automatically.

Add error classification taxonomy (as mentioned in your Phase 3).

Next steps for you (or your agents):

Create the file AUTONOMOUS_ENGINEER_IMPROVEMENT_BACKLOG.md with the content above.

Commit it.